Demo Readiness Verification Brief

Student: Nandini Chaurasiya

Assigned incident: D3-A

GitHub branch:

1. Readiness Decision

Choose one:

- Ship

- Block

- Conditional

Decision: Conditional

One-sentence reason:

The application was initially not demo-ready because the critical Analyze Resume workflow failed due to resume analysis being disabled, but after applying a minimal configuration fix and verifying the complete recruiter workflow, the demo can proceed conditionally.

2. Critical Workflow Declared

Write the workflow you verified before fixing anything.

Recruiter selects candidate

-> clicks Analyze Resume

-> sees score and signals

-> updates candidate status

-> dashboard reflects the result

3. Before-Fix Evidence

Show exact evidence that proved the product was not ready or was risky.

| Evidence Type | Exact Evidence | What It Proved |
| --- | --- | --- |
| Health/login/list | /health returned 200 OK, recruiter login succeeded, candidate profiles loaded successfully. | Basic application availability did not guarantee workflow readiness. |
| Workflow failure | Dashboard displayed: "Analysis failed: Resume analysis is disabled in this environment." | The critical recruiter workflow was blocked. |
| Logs/API/UI state | [WARN] Resume analysis requested but ENABLE_RESUME_ANALYSIS=false [ERROR] Resume analysis disabled in current environment [ERROR] POST /analyze/c_102 503 Service Unavailable | Backend configuration prevented resume analysis even though other functions appeared healthy. |

4. Root Causes

Separate symptoms from root causes.

| Symptom | Root Cause | Evidence | Confidence |
| --- | --- | --- | --- |
| Analyze Resume failed | ENABLE_RESUME_ANALYSIS was set to false in the environment configuration. | Backend warning logs and .env values. | High |
| Dashboard appeared healthy despite workflow failure | Health checks and login validation did not verify end-to-end recruiter functionality. | /health returned OK while Analyze Resume returned 503 errors. | High |

5. Fixes Applied

List only meaningful fixes.

| Fix | Why This Fix | File/Config Touched | Verification |
| --- | --- | --- | --- |
| Enabled resume analysis by changing ENABLE_RESUME_ANALYSIS=false to ENABLE_RESUME_ANALYSIS=true | Restored the blocked recruiter workflow. | backend/.env | Analyze Resume returned 200 OK. |
| Configured mock AI provider values (AI_PROVIDER=mock, AI_SERVICE_KEY=demo-key) | Supported production-like testing without external dependencies. | backend/.env | Backend logs confirmed AI_PROVIDER=mock. |
| Restarted backend and re-ran workflow verification | Ensured configuration changes were active. | Backend runtime environment | Full recruiter workflow executed successfully. |

6. After-Fix Verification

Show the final workflow proof.

| Check | Result | Evidence |
| --- | --- | --- |
| /health | Passed | GET /health 200 OK |
| Login | Passed | Recruiter successfully authenticated using demo credentials. |
| Candidate list | Passed | Dashboard displayed all four candidates. |
| Analyze Resume | Passed | POST /analyze/c_101 200 OK POST /analyze/c_103 200 OK POST /analyze/c_104 200 OK |
| Score/signals visible | Passed | Candidate screening scores updated in the dashboard after analysis. |
| Status update | Passed | PATCH /candidates/c_102/status 200 OK PATCH /candidates/c_104/status 200 OK |
| Dashboard state | Passed | Summary counts reflected updated candidate statuses. |
| Refresh/reload sanity | Passed | GET /candidates 200 OK followed by GET /candidates 304 Not Modified confirming stable state after refresh. |

7. Remaining Risks

What could still fail after your fix?

- Future deployments may accidentally disable resume analysis through incorrect environment configuration.

- The current verification used a mock AI provider; real provider integration would require separate validation before production rollout.

8. AI / Founder Assumption Audit

Founder assumption you challenged:

"Health is green. Login works. Candidate data loads. We're good."

AI assistance used, if any:

AI was used to help structure the investigation and documentation process.

How you verified instead of trusting it:

I reproduced the failure, collected backend logs, applied a minimal fix, and re-tested the complete recruiter workflow from analysis through dashboard refresh.

9. Founder Update

The demo is conditionally ready. Although health checks, login, and candidate loading succeeded, resume analysis was initially disabled and blocked the critical recruiter workflow. After enabling resume analysis and verifying Analyze Resume, score updates, status changes, dashboard updates, and refresh behavior, the workflow now functions as expected. The demo can proceed provided the corrected environment configuration is preserved.